You are drafting the enhancement requirements of risk traiging tool for pwc , below is the draft:

Overall

In genel two main directions for enhacements (1) In addition to initial triage (classifify to enhaced/ standard/ light), tool should enhaced to coevr front-door intake, triage and tiering (2) The risk triaging tool should be enhanced to be in line with the these templates. The core input should be the Triaging + AI Risk Tiering Design & Template and the AI Risk Tiering Guide.

This would allow the tool to support the AIRO workflow: intake and ingestion, quick front-door triage, AIRO-ready pack (to be ready to engae 2nd line teams), and evidence/reporting.

Given the WS1 templates will take several weeks to finalise, I think the enhacement to build the tooling enhancements in a configurable way rather than waiting for final templates, this can start with draft WS1 structures, but the intake fields, question bank, tiering rules, documentation matrix, 2LoD mapping and output pack etc should be maintained as configurable artefacts. This means we can test the workflow earlier, and once the WS1 templates are finalised, the tool can be updated without rebuilding it. It also gives MRO reusable foundations for the future oversight use.

Package 1 — Intake & Ingestion Visibility

Goal: collect information from source documents and templates.

Templates/data sources to ingest:

| Input to tool | Use |
| --- | --- |
| Triaging + AI Risk Tiering Template | Main intake and tiering fields |
| AI Risk Tiering Template | Structured fields for AIRO review |
| Use case documents / SharePoint agent outputs | Source evidence |
| Responsible AI / governance tracker fields | Existing metadata |
| Model Development Template, where available | Evidence source for internally developed AI |
| MIAMI fields/templates, where relevant | Inventory/governance metadata alignment |

Tool output:

- source register;

- raw intake record;

- completeness check;

- missing information list;

- key use case facts.

This directly addresses Anna’s “intake and ingestion” requirement.

Resauble consideration:

- Build the intake schema and source register as configurable.

- So if the final WS1 template adds or changes fields, they can be updated.

Package 2 — Quick Front-door triage

Goal: quick initial classification only.

Templates used:

| Template | Use in Package 2 |
| --- | --- |
| Triaging + AI Risk Tiering Design & Template | Core quick classification logic |
| AI Risk Tiering Guide | Mapping/rationale for Light / Standard / Enhanced |
| MIAMI / inventory fields, where relevant | To avoid inconsistent classification metadata |

Tool output:

- Light / Standard / Enhanced route;

- simple rationale;

- trigger list;

- uncertainty flag;

- early use case profile.

This should stay lightweight.

Resauble consideration:

Build the quick triage logic using a configurable question bank and rule table.

So if the tiering guide changes, questions and rules can be updated.

Package 3 — AIRO-ready Materiality & Handover

Goal: support Anna’s team after initial triage.

Templates used or pre-populated:

| Template | Use in Package 3 |
| --- | --- |
| Full AI Risk Tiering Template | Materiality indicators and structured AIRO review |
| 2LoD Challenge Log | Generate missing information, challenge points and stakeholder questions |
| AI Oversight Final Report Template | Pre-populate summary, route, rationale, gaps and next steps |
| Model Validation Template | Trigger and pre-populate if validation may be required |
| Change Reassessment Template | Trigger if use case is live/change-related |
| AI Post-go-live Monitoring Template | Trigger if live or expected to go live |
| Model Development Template | Reference/pre-populate where internally developed model evidence exists |

Tool output:

- AIRO-ready handover pack;

- missing information summary;

- follow-up questions;

- proportionate documentation request;

- suggested 2LoD stakeholder mapping;

- draft 2LoD challenge items;

- triggered downstream templates;

- AIRO confirmation/override section.

This is the core enhancement for Anna’s workflow.

Resauble consideration:

Build the handover pack, follow-up questions, documentation request and 2LoD mapping as configurable templates/rules.

So if the final challenge log or final oversight report template changes, the output can be adjusted.