## Slide 1
1
MRO FDE Operating Model
Stage 3 discovers the process before Tech & Tooling selects the solution route.
Measure
Deliver
Assess
Prove
Choose
Discover
Priority
Problem
4
Intervention /
route
Choose
5
PoC / vertical
slice
Prove
6
Evaluation,
controls &
readiness
Assess
7
Production,
testing &
handover
Deliver
8
Adoption,
benefits &
reuse
Measure
Tech & Tooling Delivery Lifecycle
Gate 3:
opportunity
ready for
solution
assessment
3
Process, evidence,
pain points &
opportunities
Discover
FDE Process Discovery
1
Candidate
problem &
desired outcome
Intake
2
SLT priority,
ownership &
discovery timing
Priority
Leadership Front Door
A simple route from a prioritised process problem to measured benefit — with FDE Process Discovery bridging leadership priority and delivery.
Explaining the Model
Part 1
The 8-Stage MRO FDE Operating Model

## Slide 2
2
MRO FDE Operating Model
The change is evolutionary: add a structured leadership front door and FDE Discovery, then strengthen not replace—the current Tech & Tooling lifecycle.
Existing research, PoCs, test evidence and delivery artefacts are reused rather than restarted.
Measure adoption, benefit and reuse
5
Deliver, test and hand over
4
Evaluate controls & production readiness
3
Prove through PoC / vertical slice where needed
2
Assess options and select route
1
Existing work, more consistently structured
Enhanced Tech & Tooling Lifecycle
Recommend what should enter Stage 4
5
Assess common vs variant needs
4
Identify improvement opportunities
3
Evidence pain points and root causes
2
Understand the real process
1
New formal bridge into delivery
FDE Process Discovery
Initial Discovery Wave where required
4
Discovery timing / sequencing
3
SLT priority & ownership decision
2
Lightweight Process Owner intake
1
New structured front end
Leadership Front Door
The model adds a clearer front end and stronger evidence trail; it does not replace current delivery work.
Explaining the Model
Part 1
What Changes — and What Stays the Same

## Slide 3
Keep Stage 1 quick, clear and comparable across candidate problems.
Stage 1 is not Discovery: no detailed process map, no solution choice, no PoC and no delivery estimate.
Ready for Stage 2 prioritisation
FDE Intake View
Existing report templates and guidance
Related Work
Relevant IVT Process Owner — to confirm
Proposed Owner
Validators / reviewers
Users
More efficient and consistent report production
Outcome
Recent validation required substantial manual
report drafting and review
Example
Drafting takes significant time; consistency and use
of latest guidance can vary
Problem
IV report drafting & quality review
Process
Candidate Brief (example)
Existing related work
Proposed Process Owner
Indicative scale / impact
ull
Desired outcome
Affected users / teams
One recent example
Current problem
Process / workflow
What the Process Owner Provides
Stage 1 is a light Process Owner intake: capture the problem clearly enough for prioritisation.
Explaining the Model
Part 1
Stage 1 — Candidate Process Problem & Outcome
3
MRO FDE Operating Model

## Slide 4
Every candidate gets a route; only selected work is mobilised into Discovery now.
Stage 2 authorises Discovery capacity — it does not approve the proposed technology or production build.
Decision 2 is only for the work FDE should start now.
Return-to-Steer date
Timebox
FDE Lead / key SMEs
Discovery question
Initial Discovery Wave
Only where Discovery Timing = Now
Decision 2 — Mobilise Approved Discovery
Decision 1 is made for every candidate.
Discovery Timing:
Now / Later / Not Required
Relative Priority
Process Owner
Leadership Sponsor
SLT also confirms
2
Decline
Route elsewhere
Route to existing initiative
Combine
Hold
ıı
Prioritise
1
SLT chooses a route
What should MRO do with this candidate now?
Decision 1 — Priority & Route
Stage 2 is the monthly leadership decision point: decide the route for every candidate, then mobilise only the Discovery that should start now.
Explaining the Model
Part 1
Stage 2 — Two Leadership Decisions
4
MRO FDE Operating Model

## Slide 5
5
MRO FDE Operating Model
Discover → prove → learn → reuse → expand — do not wait for every wave to finish Discovery before progressing Wave 1.
Sequence agreed ≠ all waves start now.
Mobilise when appropriate
Process Owner to confirm
Sequenced — not yet mobilised
Wave 3 — Markets
Validate common vs variant needs
Use Wave 1 learning
Process Owner to confirm
Sequenced — not yet mobilised
Wave2Retail
Can proceed to Stage 4 when
sufficiently understood
Detailed Stage 3 Discovery
Process Owner confirmed
Mobilise now
Wave 1 — Commercial / CBPM
Leadership Priority
A light cross-wave scan
may help SLT choose
where to start.
Improve IV report drafting and
quality-review efficiency,
consistency and guidance use
SLT can prioritise a broad process outcome while mobilising one practical Discovery Wave at a time.
Explaining the Model
Part 1
Broad Priorities & Discovery Waves

## Slide 6
Discover the process before designing the solution.
Discovery is where broad priorities are decomposed into actionable opportunities.
Next-wave recommendation where relevant
7
Selected opportunities recommended
for Stage 4
6
Common-vs-Variant Assessment
5
Improvement Opportunity Map
4
Baseline / constraints where useful
3
Evidenced pain points & root causes
2
Agreed current-state process
1
Outputs
Identify improvement opportunities
7
6
5
4
3
2
Walk through representative real cases
1
What FDE Does
Assess common vs variant needs
Map systems, data, evidence and
existing initiatives
Identify pain points and root causes
Understand roles, handoffs, controls
and judgement
Map the current end-to-end process
Relevant users / SMEs
5
Discovery question
4
Initial Discovery Wave
3
Confirmed Process Owner
2
1
Inputs
Approved leadership outcome
FDE turns the approved priority and initial wave into an evidenced understanding of the real process and actionable improvement opportunities.
Explaining the Model
Part 1
6
MRO FDE Operating Model
Stage 3 — FDE Process Discovery

## Slide 7
7
MRO FDE Operating Model
Stages 4–8 strengthen and standardise the current lifecycle rather than replacing it.
Existing initiatives enter at the stage they are genuinely in; completed research, PoCs and testing are reused.
This is familiar Tech & Tooling work — now with clearer gates, evidence traceability and benefits review.
8
Review adoption,
benefits, learning
and reuse
Benefits & Reuse
7
Test, rollout and
hand over
Productionise
Delivery & Handover
6
Define production
controls and
readiness
Evaluate evidence
Evaluation &
Readiness
5
And where needed,
one end-to-end
workflow
Prove the capability
Experiment
4
Choose the simplest
appropriate
intervention
Options & Route
Once Discovery identifies a sufficiently evidenced opportunity, the existing Tech & Tooling lifecycle continues with clearer options, proof, controls,
delivery and benefits review.
Explaining the Model
Part 1
Stages 4–8 — Enhanced Tech & Tooling Delivery Lifecycle